COMPTON COMMUNITY COLLEGE DISTRICT

1111 E. Artesia Blvd

Compton, California 90221

(310) 900-1600

Bid Pack #01	Project Number: CCCD-026

# Work Plan and Milestone Schedule

| Task Name |  | Date |  |
| --- | --- | --- | --- |
| Pre-construction Walk: |  | June 15, 2015 |  |
| Bid Opening: Award: | June 22, 2015 June 24-26, 2015 |  |  |
| Notice to Proceed: |  | June 29, 2015 |  |
| Start Construction Phase: |  | July 1, 2015 |  |
| Construction Completion: |  | July 24, 2015 |  |
| Punchlist/Closeout completion: |  | July 27, 2015 |  |